# QUALITY CHARACTERISTIC IN THIS PROJECT

* In this project, Quality was a dominant characteristic but project team didn’t focus on it. Because:
* Fisher didn’t attend to manage risk, change and test product quality. Project team did not work according to the process and specific plans.
* Requirement specification didn’t have approval and base line with stakeholders
* The project didn’t implement technical review process and inspection to ensure quality.
* The project didn’t have a development process.