## Slide 1: Configuration Management
CMMI/CM process area
Final Report
SPQM

## Slide 2
MEET THE TEAM
K16T1
BigFive
®

## Slide 3
PIID
CM Defined
CM Benefits
Key CM activities
Design CM processes
Outline
Notes: Today we are going to try and avoid death by powerpoint, I have roughly 32 slides to get through and we will cover:
Migration Planning, where we will have a look at:
  The Migration planning process
  The Migration options when migrating to Exchange Online
  We’ll compare those options and look at how to choose the right option for your environment
  And I’ll run through a list of useful Tools before we move on to
Hybrid deployments:
  We’ll look at What’s and improved with hybrid deployments in Exchange 2013, go over some of the pre-requisites
  We’ll also run through the steps required to setup a hybrid deployment before seeing the hybrid configuration wizard action in a live Demo
  We’ll finish the session with a look at
  Modern Public Folders:
  Including some of the changes and the differences in architecture and hierarchy synchronisation
  We’ll have a look at the Planning process and migration considerations before
  Stepping through the migration process

## Slide 4: CM Defined
A field of management that focuses on establishing and maintaining consistency of a system's or product's performance and its functional and physical attributes with its requirements, design, and operational information throughout its life.

## Slide 5: CM Standards
IEEE Std. 1042-1987 Guide to Software Configuration Management
IEEE Std. 12207 Software Lifecycle Process Standards
MIL-HDBK-61A Configuration Management Guidance 7 Feb 2001
ISO 10007 Quality management - Guidelines for Configuration Management
GEIA-HB-649 - Implementation Guide for Configuration Management
ANSI/EIA-649-1998 National Consensus Standard for Configuration Management
EIA-836 Consensus Standard for Configuration Management Data Exchange and Interoperability
ANSI/EIA-632-1998 Processes for Engineering a System
The Systems Engineering Process (SEP)

## Slide 6: CM Purpose and Effects
Gives managers and stakeholders the ability to identify and understand the entire makeup of a system as it is being developed, managed, and maintained
  Focus on verification of requirements fulfillment
  CM products permit accurate integration of product with support artifacts for operation, maintenance, and integration
Provides for product assurance of performance, documentation and predictability
Controls and accounts for the functional and physical characteristics worldwide to ensure
  Satisfaction of functional requirements

## Slide 7: Relating CM to the Systems Engineering Process
System Analysis & Control
Requirements Analysis
Synthesis
Functional Analysis/Allocation
Customer Needs
Requirements
Verification
Design Loop
Requirements Loop
Input
Configuration
Documentation
Systems Engineering Process
Output

## Slide 8: CM Benefits
CM principles are at the heart of sound business practices and provide:
  A single description for acquisition and operation of a product, its components, and its outputs
  Orderly identification of product and component attributes
  Managed Control of product information and changes which improve its capabilities
  Reduction in costly errors caused by ad hoc, erratic changes
  Reductions in cost, risk, and liability
  Consistency across functional user domain
  Extension of product life via managed evolution
  High level of confidence in product information and data

## Slide 9: Consequences of Poor CM
The risk of:
Systems not built to actual customer requirements specifications
Cost and schedule impacts due to difficulty finding or fixing bugs
Different versions with the same problems
Unapproved changes being incorporated without documentation
Approved changes not incorporated
Quality problems
“Minor changes” that cause major problems
No clear record of what has been created

## Slide 10: Scope of CM Includes:
Physical client and server hardware products and versions
Operating system software products and versions
Application development software products and versions
Technical architecture product sets and versions as they are defined and introduced
Configuration item standards and definitions
Networking products and versions
Live application products and versions
Definitions of hardware base configurations
Definitions of packages of software releases
Interface descriptions, standards, and versions
…and more

## Slide 11: Key CM Activities
Notes: CM process includes five key activities:
  Configuration Planning and Management
  Configuration Identification
  Configuration Control/Change Management
  Configuration Status Accounting
  Configuration Verification and Audit
These activities are not performed sequentially or in a vacuum (although planning should be the first step)

## Slide 12
Configuration Planning and Management
Purpose of the SCMP:
Ensure that all SCM activities are identified, assigned and planned
Define and document how SCM will be implemented:
  Develop and implement a CM Plan (CMP)
  Establish membership of a Configuration Control Board (CCB)
  Ensure contract language satisfies CM requirements
  Select appropriate CM tools, techniques, and methods
  Requirements, Risk, Data management tools
  Manage the plan and measure its effectiveness
  And more..
Key CM Activities:

## Slide 13
Configuration Identification
Identify the attributes that define every aspect of any Configuration Item (CI). A CI is a product (hardware or software) that has an end-user purpose.
  CI attributes are recorded in configuration documentation and baselined.
  Selecting items to be placed under CM, will vary by program
    Program items the organization generates and controls
    Items the organization uses to track project progress/adherence
Key CM Activities:

## Slide 14
Configuration Identification
Identify the attributes that define every aspect of any Configuration Item (CI). A CI is a product (hardware or software) that has an end-user purpose.
  CI attributes are recorded in configuration documentation and baselined.
  Selecting items to be placed under CM, will vary by program
    Program items the organization generates and controls
    Items the organization uses to track project progress/adherence
Key CM Activities:

## Slide 15: Purpose of Configuration Identification
Incrementally establish and maintain a definitive basis for control and status accounting of:
  System functional processes and results
  System physical makeup no matter how many iterations
  System documentation, manuals, training
  Management agreements, decisions, actions taken
Provide a coherent process for version management
  Assign naming conventions and unique identifiers
  Enforce identification control and release specifications
Minimize risks subject to undocumented or unauthorized changes
Provide a significantly higher quality assurance
Configuration Identification

## Slide 16: What Is a “Configuration Item?”
An aggregation of software or hardware that satisfies an end use function and is designated for separate CM
  Hardware and software items are called CIs
  Computer Software Configuration Items (CSCI); determined by each program and may include:
    Code
    Processes, reports, libraries, tables, views
    Scripts (Including test scripts)
    Architectures or Cascading Style sheets
  Documentation CIs may include
    Technical documents, functional documents
    Weekly status documents, presentations, spreadsheets, etc
    Test and training documents
Any document or artifact that affects the physical or operational attributes of a system or component
Key CM Activities:
Configuration Identification

## Slide 17: Types of Baselines
Formal
  Functional Baseline
  Allocated Baseline
  Product Baseline
Informal (Other as Required)
  Developmental Configuration
  Internal: as Required (Resources Needed)
Key CM Activities:
Configuration Identification

## Slide 18: Baseline Description Functional Baseline (FBL)
Describes the performance of the system or top-level CIs
  Established near end of Materiel Solution Analysis or Define Need Phase via CCB or FRB meeting
  Contains high-level CIs
  Includes functional, interoperability, and interface characteristics (defined as requirements by the customer)
  Specifies the verification necessary to demonstrate required performance
  Includes requirements documents, architecture, deficiency reports (if any), review minutes, etc.
Key CM Activities:
Configuration Identification

## Slide 19: Baseline Description Allocated Baseline (ABL)
Describes the performance of the system or top-level CIs
  Organization-controlled if a contractor is doing the work
  Contains high-level CIs
Allocated baseline essentially means work is assigned to specific work packages in a work breakdown structure
Derived from functional baseline after schedule is drafted
  Established after completion of Preliminary Design Review
  Each CI has an allocated baseline; contains detailed specifications
  Work products include requirements documents (ConOps, SRS,..), release schedule, draft database/program/ system specification, draft design documents, system/software development plan (SDP), draft interface requirements agreements
  functional, interoperability, and interface characteristics (defined as requirements by the customer)
  Specifies the verification necessary to demonstrate required performance
  Includes requirements documents, architecture, deficiency reports (if any), review minutes, etc.
Key CM Activities:
Configuration Identification

## Slide 20: Baseline Description Product Baseline (PBL)
A product baseline describes the functional & physical characteristics of project, program, or system
  Defines the configuration of CIs during Production and Deployment and Operations and Support Phases
  Includes environment summary and interoperability requirements
  Consists of a data package that identifies form, fit, and function characteristics along with test and operational requirements
  Includes a complete and approved release package
  Verified by a Physical Configuration Audit
Key CM Activities:
Configuration Identification

## Slide 21
Configuration Status Accounting (CSA)
The process of recording and reporting on configuration baselines associated with each CI at any moment in time:
  Continuously updating information needed to manage CIs effectively using an agreed upon information collection and recording system
  Reports show program configuration identification at any given time, implementation status of approved changes, and audit information
  Communicates output of other CM functions tailored to program
  Ensures use of same or similar design and documentation information
Key CM Activities:

## Slide 22
Configuration Status Accounting (CSA)
CSA provides effective management of CIs with PM assigning specific CSA duties to an individual who:
  Maintains record of all configurations for all CIs, sequentially and according to CMP conventions
  Has continuous, updated status of proposed and completed changes, deviations, and waivers
  Communicates output of other CM functions tailored to program
  Maintains complete configuration of all units or items in the system or program inventory of CIs.
  Reports regularly to PM, CCB, and Stakeholders as appropriate for the size and importance of the program
Key CM Activities:

## Slide 23: Typical CSA Report
Current configuration lists
  Baselines
  CIs/CSCIs
  Tests
Historical configuration list
Change requests and status of each
Change implementation status (for each)
Configuration verification list
Software change traceability
Key CM Activities:
Configuration Status Accounting (CSA)

## Slide 24
Configuration Verification and Audit
Configuration Verification and Audit
  Verification ensures products meet established requirements, standards, and contractual agreements
  Verification that software products have been produced, correctly identified, and all change requests have been resolved
  Audits ensure documentation matches the product (more formal activity than verification)
    Functional configuration audit (FCA)
    Physical configuration audit (PCA)
Performed incrementally during design/development
Confirms readiness to proceed to next step in design/ development process
Key CM Activities:
Notes: Xác nhận và kiểm tra cấu hình
Xác nhận đảm bảo sản phẩm đáp ứng yêu cầu , tiêu chuẩn, và thỏa thuận đã thiết lập
Xác minh rằng các sản phẩm phần mềm đã được sản xuất một cách chính xác, và tất cả các yêu cầu thay đổi đã được giải quyết
Kiểm tra đảm bảo tài liệu phù hợp với sản phẩm
Kiểm tra cấu hình chức năng (FCA)
Kiểm tra cấu hình vật lý (PCA)
Thực hiện từng bước trong quá trình thiết kế / phát triển
xác nhận sẵn sàng để tiến hành bước tiếp theo trong quá trình thiết kế / phát triển

## Slide 25: CM Audits
Validate requirements and accuracy of documents identifying the approved configuration identification
  Functional Configuration Audit (FCA)
    Formal examination of functional characteristics of a CI prior to acceptance
    Verifies requirements via functional and allocated configuration documentation
  Physical Configuration Audit (PCA)
    Formal examination of the as-built configuration of a CI against its technical documentation; conducted prior to Field Readiness Review
    Determines whether testing requirements are satisfied and allows for product acceptance or rejection
    Establishes or verifies CI’s product baseline
FCA and PCA are normally conducted by senior managers to accepting a CI and prior to establishing product baseline.
Key CM Activities:
Configuration Verification and Audit
Notes: Xác nhận yêu cầu và tính chính xác của các tài liệu xác định việc xác định cấu hình đã được phê duyệt
Kiểm tra cấu hình chức năng (FCA)
Thẩm định hình thức đặc điểm chức năng của CI trước khi chấp nhận
Xác minh các yêu cầu thông qua tài liệu hướng dẫn cấu hình đã đưa ra.
Kiểm tra cấu hình vật lý (PCA)
Kiểm tra chính thức về cấu hình như đã xây dựng của CI đối với tài liệu kỹ thuật của nó
Xác định xem yêu cầu thử nghiệm được hài lòng và cho phép chấp nhận sản phẩm hoặc từ chối
Thiết lập hoặc xác nhận sản phẩm cơ bản của CI
FCA và PCA thường được tiến hành bởi quản lý cấp cao trước khi chấp nhận một CI và trước khi thành lập cơ sở sản phẩm

## Slide 26: FCA/PCA Audit Process
Procedures and checklists to conduct FCA and PCA available at Functional Configuration Audit Procedure or Physical Configuration Audit Procedure
  Review relevant audit procedure (FCA or PCA)
  Conduct and document the audit
  Ensure requirements traceability throughout audit
FCA and PCA activities should be outlined in your CM Plan
Key CM Activities:
Configuration Verification and Audit
Notes: Thủ tục và danh sách kiểm tra để thực hiện FCA và PCA có tại FCA Procedure và PCA Proceduce
Xem xét lại thủ tục kiểm toán có liên quan (FCA hoặc PCA)
Tiến hành và tài liệu kiểm toán
Đảm bảo truy vết các yêu cầu trong suốt kiểm toán

## Slide 27
Configuration Change Management (CCM)
CCM is a set of processes and approval stages required to change a CI's attributes and to re-baseline them
Configuration Change Management, or Change Control is
  A systematic approach to identify, justify, evaluate, approve, incorporate, verify, and document changes to a CI
  Actions include
    Identifying need for change
    Documenting change requests
    Assessing impact of change request from all aspects (FRB/RRB/CCB)
    Following CCB Process
    Documenting change request disposition
    Planning, documenting, and implementing approved changes
Key CM Activities:
Notes: CCM (configuration change maangement) là một tập hợp các quy trình và các giai đoạn chính cần thiết để thay đổi các thuộc tính của CI và tái baseline chúng
Quản lý thay đổi cấu hình, hoặc kiểm soát thay đổi là:
-Một cách tiếp cận có hệ thống để xác định, biện minh , đánh giá , phê duyệt , kết hợp , kiểm tra, và thay đổi tài liệu vào một CI
***Hành động bao gồm
-Xác định nhu cầu thay đổi
-Tài liệu change request
-Đánh giá tác động của yêu cầu thay đổi từ tất cả các khía cạnh ( FRB / RRB / CCB)
-Hiểu được qui trình CCB
-Tài liệu cách bố trí change request
-Kế hoạch , tài liệu , và thực hiện các thay đổi đã được phê duyệt

## Slide 28: Change Management
Use an approved standard requirements/change tracking tool whenever possible
Document all CRs and track them through the process
Ensure proposed changes reviewed in proper forums prior to implementation
  Functional Review Board (FRB) composed of functional manager, system users, and program manager
  Configuration Control Board (CCB), recommends approval, disapproval, or deferment of change requests
Configuration Change Management
Notes: Sử dụng 1 công cụ theo dõi yêu cầu/ thay đổi tiêu chuẩn đã được phê duyệt
Tài liệu hóa tất cả các change request và theo dõi chúng trong suốt quy trình
Đảm bảo rằng tất cả các thay đổi phải được xem sét và phê duyệt trước khi thực hiện
+Function review board (FRB) bao gồm các chức năng quản lý, sử dụng hệ thống, và quản lý chương trình
+Configuration control board (CCB) đề nghị phê duyệt, chấp thuận, hoặc trì hoãn yêu cầu thay đổi

## Slide 29: Configuration Control Board (CCB)
CCB comprised of senior reps from all functions that are or may be affected by proposed changes
Affords comprehensive review prior to change approval, change disapproval, or deferral decisions being made
  Authority for approval (or not) of proposed waivers & deviations
  Typical CCB composition:
    Portfolio Manager
    Program Manager
    Functional User (Customer)
    Configuration Manager
    Lead System Engineer
    Finance Manager
    Contracting Officer
    Contractor (depending on type of discussion)
Configuration Change Management
Notes: -CCB bao gồm các đại diện cấp cao từ tất cả các chức năng đó hoặc có thể bị ảnh hưởng bởi những thay đổi được đề xuất
-Đánh giá toàn diện trước khi thay đổi phê duyệt, thay đổi không chấp thuận, quyết định hoãn được thực hiện
-Có thẩm quyền phê duyệt (hoặc không) của miễn trừ đề xuất và độ lệch
-Thành phần CCB điển hình:
+Người quản lý danh mục đầu tư
+Người quản lý chương trình
+Người sử dụng chức năng (khách hàng)
+Configuration Manager
+Kĩ sư hệ thống chính
+Quản lý tài chính
+Giám đốc ký kết hợp đồng
+Nhà thầu (tùy thuộc vào loại của cuộc thảo luận)

## Slide 30
Data Management
  Parallels CM process, and is used to:
    Apply policies, and procedures for identification and control of data requirements; to include naming conventions
    Assure adequacy of data and analyze data use
    Access, distribute, or communicate CM data to the point of use
  Ensures integrity and security of data, by…
    Applying disciplined version control
    Providing controlled access to data
    Using agreed-upon rules for data change management and archiving
    Maintaining product-data relationships
    Assuring accurate data transmittal
    and more..
Key CM Activities:
Notes: DM helps CM with managing and controlling data
Dữ liệu ở đây là những cái dùng để thực hiện, đạt được, tình trạng, hỗ trợ hay là những cái output liên quan đến phần mềm và phần cứng..
  Examples:
    Process – lessons learned, work flow
    Managerial – báo cáo tình trạng dự án như chi phí, resource, tiến độ, EV,..
    Engineering - drawings, documents, source code, defects
    Administrative – thông tin nhân viên..
Việc DM sẽ được thực hiện song song với quy trình CM, dưới đây là những chức năng trong quản lý dự liệu:
- Áp dụng chính sách, thủ tục xác định và kiểm soát các yêu cầu dữ liệu; bao gồm quy ước đặt tên như trong Configuration Identification
- Đảm bảo tính đầy đủ dữ liệu
- Truy cập, điều phối dữ liệu của CM đến nơi sử dụng
- Đảm bảo tính toàn vẹn và bảo mật dữ liệu
- Áp dụng nguyên tắc kiểm soát version
- Cung cấp kiểm soát truy cập dữ liệu
- Sử dụng các nguyên tắc quản lý sự thay đổi dữ liệu và lưu trữ
- Duy trì các mối quan hệ dữ liệu
- Đảm bảo việc lấy dữ liệu chính xác
- …

## Slide 31: The Software Library
Each program should designate:
  A single person responsible for maintaining library
    Responsible for maintaining all CIs
    Keeper of the keys to library access
    Accounts for status of all project or system baselines
  A secure storage area for custodial retention of software media and documentation received from software design groups, subcontractors, test environments..
  Products to be contained in the library, to include
    Version conventions and naming conventions of documents
    Status accounting of computer programs and/or baseline groups of code
    Associated documentation
    Control of access to library
Key CM Activities:
Notes: Để thực hiện việc quản lý dữ liệu thì cần phải có 1 hệ thống/ thư viện để lưu trữ và quản lý những dữ liệu.
Dưới đây là những yêu cầu cần có khi tạo một thư viện quản lý dữ liệu
- Một người chịu trách nhiệm duy trì hoạt động của thư viện trong quản lý cấu hình, công việc của họ:
+ Chịu trách nhiệm duy trì tất cả các Configuration items
+ Giữ những quyền truy cập vào thư viện
+ Ghi nhận và báo cáo tình trạng của tất cả các baseline trong dự án.
Ngoài ra, nó cũng phải là một nơi lưu trữ an toàn đáp ứng được từ các bên liên quan như là đội ngũ thiết kế, nhà thầu, hay là môi trường kiểm thử..
Và những cái nên được chứa trong thư viên bao gồm
+ Quy ước về version, quy ước về các đặt tên
+ Tình trạng baseline
+ Quan hệ tài liệu
+ Và kiểm soát truy cập thư viên
Đó là một số ý niệm trong quản lý dữ liệu.

## Slide 32: Summary
CM is a must for successful program management
  Risk reduction
  Quality assurance
  Baseline discipline
CM has six major functions
  Management and Planning
  Configuration Identification
  Configuration Control/Change Management
  Configuration Status Accounting
  Configuration Auditing
  Configuration Data Management
CM facilitates achievement of cost, schedule and quality goals
Key CM Activities:
Notes: Cuối cùng, em xin tổng kết một vài ý:
- Frist, quản lý cấu hình giúp cho dự án thành công một cách khả thi
+ Giảm thiểu rủi ro, đảm bảo chất lượng, các nguyên tắc về baseline
Và trong CM sẽ gồm 6 mảng chính:
Quản lý và lên kế hoạch, nhận dạng, kiểm soát và quản lý thay đổi, ghi nhận/ báo cáo, kiểm tra và quản lý dữ liệu
Và CM tạo điều kiện cho việc đạt được chi phí, lịch trình và mục tiêu dự án.

## Slide 33: Design CM documents

## Slide 34: Traditional document structure
Notes: Implementing SCM
    Applying the SCM Process
    Creating and Implementing SCM Plans and Procedures

## Slide 35: Applying the CM Process
- Create and maintain project SCMP
- Manage implementation of SCMP
- Provide SCM training
- Perform configuration identification
- Perform configuration control
- Perform configuration status accounting (CSA)
- Perform configuration audits and reviews
TASKS:

## Slide 36: Agile document structure
Show it

## Slide 37: PIID
Show it

## Slide 38
Q & A